FORENSIC COUNCIL

Production Readiness Deep-Dive Report

Version 0.7.0  •  Assessed: March 4, 2026

# Executive Summary

🚫 VERDICT: NOT PRODUCTION READY Forensic Council v0.7.0 is a well-architected, technically impressive forensic analysis system with solid infrastructure and strong core agents. However, two blocking issues prevent any public deployment: unauthenticated session/WebSocket endpoints, and fabricated stub data returned by several AI tools that would mislead investigators in real casework.

The app earns a split verdict — some components are genuinely production-grade, while others are explicitly prototype-quality and self-documented as such by the dev team. The table below summarises the top-line status across all dimensions assessed.

| Dimension | Rating | Blocker for Prod? |
| --- | --- | --- |
| Core Infrastructure (DB, Redis, Qdrant, Docker) | ✅ Production-Grade | No |
| Evidence Upload & Storage Pipeline | ✅ Production-Grade | No |
| Agent 1 – Image Forensics | ✅ Production-Grade | No |
| Agent 2 – Audio Forensics | ✅ Production-Grade | No |
| Agent 5 – Metadata Forensics | ✅ Production-Grade | No |
| Cryptographic Signing & Custody Chain | ✅ Production-Grade | No |
| WebSocket Event Streaming | ✅ Working | No |
| Rate Limiting & Input Validation | ✅ Working | No |
| Agent 3 – Object Detection | 🟡 Heuristics Only | Yes — high false-positive rate |
| Agent 4 – Video Forensics | 🟡 Shallow | Partial — frame-level only |
| Arbiter Cross-Modal Correlation | 🟡 Stubbed | Partial — findings not correlated |
| Confidence Calibration | 🟡 Unvalidated | Partial — formula unproven |
| Session Authentication on ALL endpoints | 🔴 MISSING | YES — CRITICAL |
| HTTPS / TLS in Caddyfile | 🔴 Commented Out | YES — CRITICAL |
| Hardcoded Demo Users in Source Code | 🔴 In Code | YES — CRITICAL |
| Session Expiry Handling (Frontend) | 🔴 Not Implemented | Yes — shows blank page |
| Adversarial Robustness Tool | 🔴 Stub / Fabricated Data | Yes — misleads investigators |

# Critical Blockers — Must Fix Before Any Deployment

## 1. Unauthenticated Session & WebSocket Endpoints

The JWT authentication framework is implemented correctly and wired into the main investigation routes (/api/v1/investigate, /sessions/{id}/report, /sessions/{id}/brief, /sessions/{id}/checkpoints). However, two entire route files expose unauthenticated access:

| Endpoint | File | Auth Protected? | Impact |
| --- | --- | --- | --- |
| GET /api/v1/sessions | sessions.py | ❌ No | Anyone can list all active sessions |
| DELETE /api/v1/sessions/{id} | sessions.py | ❌ No | Anyone can terminate any investigation |
| WS /api/v1/sessions/{id}/live | sessions.py | ❌ No | Anyone can eavesdrop on live agent output |

For a forensic evidence system handling potentially sensitive material, unauthenticated WebSocket access is a serious breach of chain-of-custody integrity. An adversary could observe real-time agent findings before the report is signed.

Fix Required Add Depends(get_current_user) to list_sessions, terminate_session, and handle the WebSocket token handshake in live_updates() (token via subprotocol, not URL param — already fixed for the frontend in api.ts, but the backend WebSocket endpoint itself has no verification at all).

## 2. Hardcoded Demo Credentials in Source Code

The authentication routes file (api/routes/auth.py) contains a DEMO_USERS dictionary with plaintext-commented passwords compiled directly into the application binary:

DEMO_USERS = { "admin": { "hashed_password": "$2b$12$...", # admin123! } "investigator": { "hashed_password": "$2b$12$...", # inv123! } }

These are bcrypt hashes (so the storage is correct), but the plaintext passwords are in source comments — they will be leaked to anyone who reads the code. More critically, there is no database-backed user management, no registration endpoint, and no way to rotate credentials without a code change and redeploy.

Fix Required Move user records to the PostgreSQL database. Create a users table with user_id, username, hashed_password, role, disabled columns. Remove DEMO_USERS entirely from source code. Add a secure admin bootstrap mechanism (env var or one-time CLI command).

## 3. HTTPS / TLS Not Configured

The Caddyfile ships with auto_https off and the entire production HTTPS block commented out. The only active listener is :81 serving HTTP for local dev. Deploying this to any server will transmit JWT tokens, evidence files, and agent findings over cleartext HTTP.

Fix Required Uncomment the HTTPS block in Caddyfile. Set DOMAIN env var in docker-compose.prod.yml. Remove auto_https off (Caddy handles Let's Encrypt automatically once a domain is set). Ensure CORS_ALLOWED_ORIGINS is updated from localhost to the production HTTPS origin.

## 4. Fabricated Data Returned by Stub Tools

Six analysis tools explicitly return fabricated, hard-coded data while logging a STUB warning in the findings. These are silently included in signed forensic reports, creating results that appear authoritative but are invented:

| Tool | Agent | Fabrication Type | Severity |
| --- | --- | --- | --- |
| adversarial_robustness_check | All 5 agents | Returns fake robustness score | 🔴 Critical |
| sensor_db_query | Agent 1 – Image | Returns fake camera sensor match | 🔴 Critical |
| reverse_image_search | Agent 5 – Metadata | Returns fake TinEye match result | 🔴 Critical |
| device_fingerprint_db | Agent 5 – Metadata | Returns fake CameraV DB match | 🔴 Critical |
| secondary_classification | Agent 3 – Object | Returns fake CLIP classification | 🟡 High |
| Agent 3 spatial heuristics | Agent 3 – Object | No ML model — rule-based only | 🟡 High |

The WARNING strings are written to agent findings but a downstream system consuming the final signed report has no machine-readable flag to filter stub results from real ones.

Fix Required Either integrate real implementations (TinEye API, CLIP zero-shot, UnivFD weights) or add a machine-readable stub_result: true field to every fabricated finding and exclude stub results from the arbiter's verdict calculation and the signed report hash.

# Security Analysis

## Strengths

- JWT auth framework is implemented with proper bcrypt password hashing, role-based access control (INVESTIGATOR / ADMIN / AUDITOR), and token expiration

- Production config validator blocks insecure defaults — POSTGRES_PASSWORD, SIGNING_KEY, and JWT_SECRET_KEY all raise ValueError if set to 'change-me' variants when APP_ENV=production

- CORS is correctly restricted to an explicit allowlist, not wildcard

- Swagger/ReDoc UI is disabled in production (docs_url=None)

- Rate limiting: 5 uploads per 10 minutes per investigator via Redis sliding window

- MIME type validation and file size limits enforced on upload

- ECDSA P-256 cryptographic signing on the final report with deterministic key derivation

- Immutable custody chain: every agent step is hash-chained and stored in PostgreSQL

- Security headers (X-Content-Type-Options, X-XSS-Protection, X-Frame-Options) are configured in the Caddy dev block

## Weaknesses

- WebSocket endpoint and session management routes have NO authentication (see Blocker #1)

- HTTPS is not configured in the Caddyfile — all traffic is cleartext in any deployed scenario (see Blocker #3)

- Demo credentials are in source code, preventing secrets rotation without a code change (see Blocker #2)

- JWT token expiry defaults to 7 days (10,080 minutes) — very long for a forensic system; consider reducing to 8–12 hours

- No refresh token mechanism — sessions cannot be invalidated server-side once a JWT is issued

- WebSocket JWT sent via subprotocol header (correctly) but the backend does not verify it — the fix is half-done

- SECURITY.md has no CVE-tracking policy, no dependency audit schedule, and no mention of SAST tooling

- In-process state dicts (_active_pipelines, _final_reports) lost on worker restart — acknowledged as Issue #117 but no mitigation

# Agent Quality Assessment

| Agent | Implementation | Finding Quality | Test Coverage | Prod-Trustworthy? |
| --- | --- | --- | --- | --- |
| Agent 1 – Image | Complete | High (ELA + GMM reliable) | 87% | Yes |
| Agent 2 – Audio | Complete | High (librosa splice detection) | 71% | Yes |
| Agent 3 – Object | Partial | Low (heuristics only, no ML) | 45% | No |
| Agent 4 – Video | Partial | Medium (frame-level only) | 38% | Conditional |
| Agent 5 – Metadata | Complete | High (EXIF/XMP anomaly scoring) | 83% | Yes |
| Council Arbiter | Partial | Signing done, correlation missing | 52% | Conditional |

## Agent 3 — Object Detection (High Risk)

Agent 3 uses spatial heuristics with no real ML model. The object detector relies on COCO class names from a Python object detection library but has no trained neural network weights loaded at inference time. WEAPON_CLASSES was previously a superset of non-COCO labels (recently fixed to {"knife"} only), but the underlying detection quality remains heuristic. The dev team's own assessment: 'high false positive rate — treat findings as indicative only.'

For forensic use this is unacceptable — a false positive claiming a weapon was detected in evidence could mislead an investigation or prosecution. The roadmap correctly identifies YOLO integration as the next priority.

## Agent 4 — Video Forensics (Moderate Risk)

Agent 4 performs frame-level frequency analysis and provides rolling shutter validation, which is implemented. However the deepfake detection model uses a ResNet-50 backbone with randomly initialized weights — the note in the code explicitly says 'Swap model.fc weights with UnivFD checkpoint for production accuracy.' Without the actual UnivFD weights, deepfake detection confidence scores have no empirical basis.

## Council Arbiter — Cross-Modal Correlation Missing

The Arbiter correctly aggregates per-agent findings and applies ECDSA signing. However the cross-modal correlation step — the feature that is supposed to identify when, say, the image ELA anomaly and audio splice timestamp are co-located — falls back to a sequential listing of unrelated findings. The signed report therefore lacks the key synthesis that justifies having five specialized agents in the first place.

# Infrastructure Assessment

The infrastructure layer is the strongest part of the codebase and is production-grade for its intended scale.

| Component | Version | Status | Notes |
| --- | --- | --- | --- |
| PostgreSQL | 16 | ✅ Production | Schema stable, migrations tracked, IF NOT EXISTS idempotent |
| Redis | 7 | ✅ Production | Pub/Sub for WS events, 24h TTL on working memory |
| Qdrant | v1.11.0 | ✅ Production | query_points API functional, vector similarity search ready |
| Docker Compose | Multi-stage | ✅ Production | uv pinned, libgl1 included, healthchecks passing |
| FastAPI | — | ✅ Production | Lifespan mgr, CORS, rate limiting, security headers |
| Caddy | 2-alpine | 🔴 Incomplete | HTTPS commented out — cleartext only in deployed state |
| Evidence Volume | Named vol. | ✅ Production | Correctly excluded from prod immutable container builds |

## Notable Infrastructure Strengths

- 13 Docker build/runtime bugs were identified and resolved in v0.7.0 (Issues #97–#120) — the build is now clean and deterministic

- Dependency pinning is mature: uv 0.4.27, LangGraph 0.2.70 (both with documented reasons for pinning), moviepy pinned to <2.0 to avoid breaking API change

- HuggingFace and PyTorch cache volumes correctly added to prevent model re-download on every container start

- tmpfs /tmp configured without noexec so Numba-compiled ML code can run

- Database retry logic with exponential backoff wired into startup migrations

- Evidence file integrity verified with SHA-256 on every retrieval

## Infrastructure Concerns

- Redis memory can grow unbounded under heavy load despite TTL (Issue #3 — acknowledged, workaround is manual FLUSHDB)

- WebSocket subprocess timeouts occasionally fail to kill child processes (Issue #4 — restart required)

- In-process state lost on worker restart — _active_pipelines uses module-level dicts, not Redis-backed (Issue #117)

- Production docker-compose uses placeholder registry URL (ghcr.io/yourorg) — CI/CD pipeline to push images not present in repo

# Code Quality & Test Coverage

## Strengths

- 24 test files, 359 test functions across unit, integration, regression, infra, and adversarial test suites

- Custom exception hierarchy (ForensicCouncilBaseException) with 20+ typed subclasses enables precise error handling

- Structured logging with get_logger(__name__) throughout — consistent, machine-parseable log format

- Pydantic-validated config with field-level validators that fail fast on misconfigured secrets in production

- lru_cache for settings with autouse test fixture to clear cache between tests (Issue #111 fixed)

- Dead code actively removed (Issue #113 — unused _img_bytes block cleaned)

- Memory leak patched: _final_reports now cleared in cleanup_connections() (Issue #114)

## Concerns

- Agents 3 and 4 have test coverage of 38–45% — the weakest parts of the system are the least tested

- No SAST tooling (bandit, semgrep) configured in CI — no automated secrets scanning

- No dependency vulnerability audit (pip-audit, safety) in the repo

- Confidence calibration formula is present but explicitly unvalidated against ground truth data

- Frontend: session expiry handling is marked 'Not started' — invalid sessions show a blank page with no user feedback

# Production Readiness Matrix

| Component | Status | Condition for Production |
| --- | --- | --- |
| Evidence upload & storage | ✅ Ready | None |
| Agent 1 – Image analysis | ✅ Ready | None |
| Agent 2 – Audio analysis | ✅ Ready | None |
| Agent 5 – Metadata analysis | ✅ Ready | None |
| Cryptographic signing | ✅ Ready | None (requires strong SIGNING_KEY in .env) |
| Custody chain logging | ✅ Ready | None |
| WebSocket event streaming | ✅ Ready | After fixing WebSocket auth (Blocker #1) |
| PostgreSQL / Redis / Qdrant | ✅ Ready | None |
| Rate limiting | ✅ Ready | None |
| HTTPS / TLS | 🔴 Blocked | Uncomment Caddyfile HTTPS block and set DOMAIN |
| Session / WebSocket auth | 🔴 Blocked | Add auth dependency to sessions.py endpoints |
| User management | 🔴 Blocked | Move DEMO_USERS to PostgreSQL users table |
| Agent 3 – Object detection | 🔴 Blocked | Integrate YOLO model weights; remove heuristics |
| Stub tool data | 🔴 Blocked | Implement real APIs or exclude from signed reports |
| Agent 4 – Deepfake detection | 🟡 Conditional | Load real UnivFD weights into ResNet-50 backbone |
| Arbiter correlation | 🟡 Conditional | Implement cross-modal correlation logic |
| Frontend session expiry | 🟡 Conditional | Add 401 handler to redirect to login |
| Confidence calibration | 🟡 Conditional | Validate formula against labelled ground truth |

# Prioritised Action Plan

## Phase 1 — Security Hardening (Must complete before any non-local deployment)

| # | Action | Effort | Priority |
| --- | --- | --- | --- |
| 1 | Add Depends(get_current_user) to list_sessions, terminate_session, and live_updates() WebSocket in sessions.py | 1–2 hrs | CRITICAL |
| 2 | Uncomment Caddyfile HTTPS block; remove auto_https off; set DOMAIN env var in docker-compose.prod.yml | 2–3 hrs | CRITICAL |
| 3 | Create PostgreSQL users table; migrate DEMO_USERS out of source code; add admin bootstrap CLI command | 4–6 hrs | CRITICAL |
| 4 | Mark all stub tool results with stub_result: true; exclude from arbiter verdict and signed report hash | 3–4 hrs | CRITICAL |
| 5 | Implement WebSocket token verification on the backend (verify subprotocol JWT before accepting connection) | 2–3 hrs | HIGH |

## Phase 2 — Agent Quality (Required for trustworthy forensic output)

| # | Action | Effort | Priority |
| --- | --- | --- | --- |
| 6 | Integrate YOLO (e.g., YOLOv8) into Agent 3 with proper model weights loaded at startup | 1–2 days | HIGH |
| 7 | Load UnivFD checkpoint weights into Agent 4's ResNet-50 deepfake detector | 1 day | HIGH |
| 8 | Implement cross-modal correlation in the Council Arbiter (correlate findings by timestamp, region, confidence) | 2–3 days | MEDIUM |
| 9 | Add frontend 401 redirect handler so invalid/expired sessions show login page, not blank screen | 2–4 hrs | MEDIUM |

## Phase 3 — Operational Hardening

| # | Action | Effort | Priority |
| --- | --- | --- | --- |
| 10 | Add bandit/semgrep SAST scan and pip-audit dependency check to CI pipeline | 4–6 hrs | Medium |
| 11 | Validate confidence calibration formula against a labelled forensic evidence dataset | 1–2 weeks | Medium |
| 12 | Reduce JWT expiry from 7 days to 8–12 hours; implement refresh token endpoint | 4 hrs | Medium |
| 13 | Add Redis persistence config (AOF or RDB) to prevent working memory loss on crash | 2 hrs | Low |
| 14 | Build CI/CD pipeline for Docker image push to registry (ghcr.io/yourorg placeholder) | 4–8 hrs | Low |

# Conclusion

Forensic Council is a genuinely well-built system for a v0.7 beta. The architecture is sound, the infrastructure is mature, and Agents 1, 2, and 5 are production-quality. The dev team's own documentation is notably honest about the system's limitations — the Development Status and Known Issues docs align closely with this external assessment.

The blockers are real but tractable. The security gaps (unauthenticated WebSocket, HTTPS off, hardcoded users) are likely 1–2 days of focused work. The Agent 3 ML integration and stub tool cleanup are the most substantive tasks.

Estimated Time to Production Readiness Phase 1 (Security): ~1.5–2 days Phase 2 (Agent Quality): ~5–7 days Phase 3 (Operations): ~3–4 days parallel with Phase 2 Total: approximately 7–10 focused engineering days to a defensible production deployment.

The system should not be exposed to the public internet in its current state. Internal/local use for development and testing is appropriate. Once Phase 1 is complete, a limited private beta with authenticated users is reasonable.