FORENSIC COUNCIL Version 0.7 → 1.0 Complete Gap & Stub Resolution Roadmap

# Executive Summary

This document is the precise, file-by-file specification for taking Forensic Council from its current v0.7 state to a v1.0 production release. Every gap has been identified by reading the live source code in this upload. Nothing here is theoretical.

The work divides into four phases:

| Phase | Name | Scope | Duration | Blocker? |
| --- | --- | --- | --- | --- |
| 1 | Security Hardening | Logout blacklist, rate-limit key, fallback creds, JWT storage | 3–5 days | YES |
| 2 | Architecture Wiring | DB schema for session/user tables, wire SessionPersistence, eviction TTL | 4–6 days | YES |
| 3 | Stub Completion | 9 stubbed tools across 5 agents replaced with real implementations | 10–14 days | YES |
| 4 | Missing Features | User registration, admin management, audit export, LLM status UI | 4–6 days | NO |

# Complete Stub Inventory

The following 9 tools currently return fabricated data with stub_result: True and court_defensible: False. The Arbiter correctly excludes them from verdicts, but they represent missing analysis coverage.

| Agent | Tool Name | Purpose | Fix Strategy |
| --- | --- | --- | --- |
| Agent 1 | adversarial_robustness_check | Detect anti-ELA evasion (e.g. JPEG re-save at uniform quality) | Implement via JPEG quality sweep + DCT entropy test |
| Agent 1 | sensor_db_query | Match PRNU noise pattern against camera device database | Use Dresden Image DB (open, 73 cameras) via local lookup |
| Agent 2 | adversarial_robustness_check | Detect anti-spoofing evasion (e.g. room replay attack) | Implement room IR reflection test via SpeechBrain ECAPA |
| Agent 3 | secondary_classification | CLIP zero-shot scene refinement on low-confidence detections | Call shared CLIPAnalyzer already in clip_utils.py |
| Agent 3 | adversarial_robustness_check | Detect object detection patch-attack evasion | Implement gradient saliency consistency check via OpenCV |
| Agent 4 | adversarial_robustness_check | Detect optical-flow evasion (e.g. phase-based flicker injection) | Implement via temporal frequency power spectrum test |
| Agent 5 | reverse_image_search | TinEye prior-appearance lookup for re-used media | Implement via pHash + local known-media index; flag TinEye as optional API |
| Agent 5 | device_fingerprint_db | CameraV device database model matching | Use ExifTool MakerNotes + Dresden DB pattern; no external API required |
| Agent 5 | adversarial_robustness_check | Detect metadata anti-forensics (e.g. ExifTool rewrite) | Implement via hachoir raw byte offset vs EXIF field consistency |

# Phase 1 — Security Hardening

These four issues make the system unsafe for real evidence handling. All must be resolved before any production deployment.

## 1.1  Implement JWT Token Blacklist on Logout

PROBLEM: backend/api/routes/auth.py lines 201–210. The /auth/logout endpoint accepts the JWT, logs the event, and returns success — but never invalidates the token. The commented-out Redis setex call is the correct design; it just needs to be uncommented and wired to a real token TTL.

### Step 1: Add blacklist check to core/auth.py — decode_token()

File: backend/core/auth.py  |  Function: decode_token()

After the jwt.decode call succeeds and you have user_id, add a Redis lookup before returning TokenData:

# Add at top of file: from infra.redis_client import get_redis_client # Inside decode_token(), after extracting user_id and role: # --- INSERT BELOW --- redis = await get_redis_client() jti = payload.get('jti') or token[-16:] # use last 16 chars as fallback jti is_blacklisted = await redis.client.exists(f'blacklist:token:{jti}') if is_blacklisted: raise HTTPException( status_code=status.HTTP_401_UNAUTHORIZED, detail='Token has been revoked', headers={'WWW-Authenticate': 'Bearer'}, ) # --- END INSERT ---

### Step 2: Add jti claim to token creation — core/auth.py — create_access_token()

File: backend/core/auth.py  |  Function: create_access_token()

import uuid as _uuid # Inside create_access_token(), add jti to the to_encode dict: to_encode = { 'sub': user_id, 'role': role.value, 'exp': expire, 'iat': datetime.now(timezone.utc), 'type': 'access', 'jti': str(_uuid.uuid4()), # <-- ADD THIS LINE }

### Step 3: Wire logout to Redis — api/routes/auth.py — logout()

File: backend/api/routes/auth.py  |  Function: logout()

Replace the existing logout function body with the following:

from fastapi.security import HTTPAuthorizationCredentials from fastapi import Request from jose import jwt as _jwt @router.post('/logout') async def logout( credentials: HTTPAuthorizationCredentials = Depends(security), current_user: User = Depends(get_current_user), ): token = credentials.credentials try: payload = _jwt.decode(token, SECRET_KEY, algorithms=[ALGORITHM]) jti = payload.get('jti') or token[-16:] exp = payload.get('exp', 0) import time ttl = max(1, int(exp - time.time())) from infra.redis_client import get_redis_client redis = await get_redis_client() await redis.client.setex(f'blacklist:token:{jti}', ttl, '1') except Exception as e: logger.warning('Could not blacklist token on logout', error=str(e)) logger.info('User logged out', user_id=current_user.user_id) return {'status': 'success', 'message': 'Successfully logged out'}

## 1.2  Fix Bypassable Rate Limiting

PROBLEM: backend/api/routes/investigation.py line 539. Rate limit key is f'rate_limit:upload:{investigator_id}' where investigator_id is a client-supplied form field validated only to match REQ-\d{5,10}. Any caller can send a different REQ- value per request and never hit the 5-upload limit. The authenticated user_id from the JWT is available and must be used instead.

### Step 4: Replace rate limit key — investigation.py

File: backend/api/routes/investigation.py  |  Function: investigate()  |  ~line 539

Change one line only:

# BEFORE (bypassable — client controls the key): rate_limit_key = f'rate_limit:upload:{investigator_id}' # AFTER (keyed on authenticated JWT user_id — cannot be spoofed): rate_limit_key = f'rate_limit:upload:{current_user.user_id}'

## 1.3  Remove Hardcoded Fallback Credentials

PROBLEM: backend/api/routes/auth.py lines 48–60. _DEMO_USERS_FALLBACK contains bcrypt hashes for admin123! and inv123!. These hashes are committed to the public repository. When the PostgreSQL connection is unavailable (outage, startup, misconfiguration) the login endpoint silently falls back to these known credentials — giving any attacker with the repo full admin access during every outage.

### Step 5: Replace silent fallback with explicit error — auth.py

File: backend/api/routes/auth.py  |  Function: login()

Delete the _DEMO_USERS_FALLBACK dict entirely (lines 48–60). Then change the fallback logic in login() from a silent credential substitution to a 503 response:

# BEFORE: user = await get_user_from_db(form_data.username) if not user: user = _DEMO_USERS_FALLBACK.get(form_data.username) # AFTER: user = await get_user_from_db(form_data.username) if user is None: # get_user_from_db returns None for both 'not found' and 'db unavailable' # We must distinguish. Wrap get_user_from_db to raise on DB error: # (see Step 6 below for the get_user_from_db change) raise HTTPException( status_code=status.HTTP_401_UNAUTHORIZED, detail='Incorrect username or password', headers={'WWW-Authenticate': 'Bearer'}, )

### Step 6: Distinguish DB error from user-not-found — auth.py

File: backend/api/routes/auth.py  |  Function: get_user_from_db()

Modify the except clause to re-raise as HTTP 503 so the caller knows the DB is down:

async def get_user_from_db(username: str) -> Optional[dict]: from infra.postgres_client import get_postgres_client try: client = await get_postgres_client() row = await client.fetch_one( 'SELECT user_id, username, hashed_password, role, is_disabled ' 'FROM users WHERE username = $1 AND is_active = TRUE', username ) if row: return { 'user_id': row['user_id'], 'username': row['username'], 'hashed_password': row['hashed_password'], 'role': UserRole(row['role']), 'disabled': row['is_disabled'], } return None # user genuinely not found except Exception as e: logger.error('Database unavailable during login', error=str(e)) raise HTTPException( status_code=503, detail='Authentication service temporarily unavailable. Please retry.', )

## 1.4  Migrate JWT from localStorage to HttpOnly Cookie

PROBLEM: frontend/src/lib/api.ts line 123. localStorage.setItem(TOKEN_KEY, token) stores the JWT where any injected script can read it. For a system handling forensic evidence with legal implications, this creates XSS-to-full-compromise exposure. HttpOnly cookies are invisible to JavaScript and immune to this attack class.

### Step 7: Set cookie from backend on login — api/routes/auth.py

File: backend/api/routes/auth.py  |  Function: login()

Change the return statement to set an HttpOnly cookie alongside the JSON body:

from fastapi.responses import JSONResponse from fastapi import Response @router.post('/login', response_model=TokenResponse) async def login(response: Response, form_data: OAuth2PasswordRequestForm = Depends()): # ... (existing validation logic unchanged) ... token_response = TokenResponse( access_token=access_token, token_type='bearer', expires_in=ACCESS_TOKEN_EXPIRE_MINUTES * 60, user_id=user['user_id'], role=user['role'].value, ) response.set_cookie( key='forensic_auth', value=access_token, httponly=True, secure=True, # HTTPS only in production samesite='strict', max_age=ACCESS_TOKEN_EXPIRE_MINUTES * 60, path='/', ) return token_response

### Step 8: Read cookie in frontend — frontend/src/lib/api.ts

File: frontend/src/lib/api.ts

Replace localStorage calls. The access_token is still returned in the JSON body for the UI to display user info, but auth is driven by the cookie:

// REMOVE these three localStorage functions entirely: // getToken(), setToken(), removeToken() // The api client no longer needs to add Authorization headers manually. // The browser sends the HttpOnly cookie automatically on every same-origin request. // In the fetch/axios config, set: credentials: 'include' // ensures cookies are sent with every API call // On logout, call POST /api/v1/auth/logout which sets cookie max-age=0: // No frontend token deletion needed — cookie is cleared server-side.

### Step 9: Clear cookie on logout — api/routes/auth.py — logout()

Extend the logout function from Step 3 to also clear the cookie:

# Add to the logout function, after the Redis blacklist setex: response.delete_cookie( key='forensic_auth', httponly=True, secure=True, samesite='strict', path='/', ) # logout() signature must also accept Response: async def logout(response: Response, credentials: ..., current_user: ...):

# Phase 2 — Architecture & Persistence Wiring

The persistence infrastructure (SessionPersistence class, PostgreSQL client, DB schema) is complete and well-written. The problem is that it is never called. The investigation routes still use module-level Python dicts for all session state, making the system stateless across restarts and unscalable.

## 2.1  Add Missing Tables to init_db.py

PROBLEM: backend/scripts/init_db.py creates 7 tables. SessionPersistence in core/session_persistence.py queries investigation_state and session_reports — neither table exists in the schema. The users table referenced by get_user_from_db() (Phase 1) also does not exist. First-run will fail silently.

### Step 10: Add users, investigation_state, and session_reports tables to SCHEMA_SQL

File: backend/scripts/init_db.py  |  Constant: SCHEMA_SQL

Append the following SQL to the SCHEMA_SQL string, before the closing triple-quote:

-- Users Table (for Phase 1 auth — replaces hardcoded fallback) CREATE TABLE IF NOT EXISTS users ( user_id VARCHAR(64) PRIMARY KEY, username VARCHAR(64) NOT NULL UNIQUE, hashed_password TEXT NOT NULL, role VARCHAR(32) NOT NULL DEFAULT 'investigator', is_active BOOLEAN NOT NULL DEFAULT TRUE, is_disabled BOOLEAN NOT NULL DEFAULT FALSE, created_utc TIMESTAMPTZ NOT NULL DEFAULT NOW(), last_login_utc TIMESTAMPTZ ); -- Seed default admin (password: change-on-first-login) -- Hash generated via: python -c "from passlib.context import CryptContext; print(CryptContext(['bcrypt']).hash('ChangeMe123!'))" INSERT INTO users (user_id, username, hashed_password, role) VALUES ( 'admin-001', 'admin', '$2b$12$placeholder_hash_replace_before_deploy', 'admin' ) ON CONFLICT (username) DO NOTHING; -- Investigation State Table (replaces _active_pipelines dict) CREATE TABLE IF NOT EXISTS investigation_state ( session_id UUID PRIMARY KEY, case_id VARCHAR(255) NOT NULL, investigator_id VARCHAR(128) NOT NULL, pipeline_state JSONB NOT NULL DEFAULT '{}', agent_results JSONB NOT NULL DEFAULT '{}', checkpoints JSONB NOT NULL DEFAULT '[]', status VARCHAR(32) NOT NULL DEFAULT 'running', created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), expires_at TIMESTAMPTZ NOT NULL ); CREATE INDEX IF NOT EXISTS idx_istate_status ON investigation_state(status); CREATE INDEX IF NOT EXISTS idx_istate_expires ON investigation_state(expires_at); -- Session Reports Table (replaces _final_reports dict) CREATE TABLE IF NOT EXISTS session_reports ( session_id UUID PRIMARY KEY, case_id VARCHAR(255) NOT NULL DEFAULT '', investigator_id VARCHAR(128) NOT NULL DEFAULT '', status VARCHAR(32) NOT NULL DEFAULT 'completed', report_data JSONB, error_message TEXT, completed_at TIMESTAMPTZ NOT NULL DEFAULT NOW() ); CREATE INDEX IF NOT EXISTS idx_sreports_status ON session_reports(status);

### Step 11: Update expected_tables list in init_db.py

File: backend/scripts/init_db.py  |  Function: init_database()

Add the three new table names to the expected_tables list so the post-run verification catches missing tables:

expected_tables = [ 'chain_of_custody', 'evidence_artifacts', 'calibration_models', 'hitl_checkpoints', 'inter_agent_calls', 'tribunal_cases', 'forensic_reports', 'users', # Phase 1 auth 'investigation_state', # Phase 2 session persistence 'session_reports', # Phase 2 report persistence ]

## 2.2  Wire SessionPersistence into Investigation Routes

PROBLEM: backend/api/routes/investigation.py contains module-level dicts _active_pipelines and _final_reports that hold all session state. There are exactly 2 references to session_persistence in the entire file — neither calls it. The SessionPersistence class at backend/core/session_persistence.py is production-ready but has zero callers.

### Step 12: Import and initialise SessionPersistence at module top — investigation.py

File: backend/api/routes/investigation.py

# Add to imports at top of file: from core.session_persistence import get_session_persistence

### Step 13: Save session on start — run_investigation_task()

File: backend/api/routes/investigation.py  |  Function: run_investigation_task()

At the start of run_investigation_task(), after creating the pipeline, persist the initial state:

pipeline = ForensicCouncilPipeline() _active_pipelines[session_id] = pipeline # keep for WS broadcast lookups # ADD: persist session start to DB persistence = await get_session_persistence() await persistence.save_session_state( session_id=session_id, case_id=case_id, investigator_id=investigator_id, pipeline_state={'status': 'running'}, status='running', )

### Step 14: Save final report to DB — run_investigation_task() finally block

File: backend/api/routes/investigation.py  |  Function: run_investigation_task()  |  finally block

After _final_reports[session_id] = report, also persist to DB:

report = getattr(pipeline, '_final_report', None) if report: _final_reports[session_id] = report # keep for this process lifetime # ADD: persist report to DB for cross-restart retrieval try: persistence = await get_session_persistence() await persistence.save_report( session_id=session_id, case_id=case_id, investigator_id=investigator_id, report_data=report.model_dump(mode='json'), ) except Exception as e: logger.error('Failed to persist report to DB', error=str(e)) if error_msg: try: persistence = await get_session_persistence() await persistence.update_session_status(session_id, 'failed', error_msg) except Exception: pass

### Step 15: Fall back to DB in get_report route — investigation.py

File: backend/api/routes/investigation.py  |  Route: GET /report/{session_id}

The current code checks _final_reports then _active_pipelines and 404s if both miss (e.g. after restart). Add a DB fallback:

if session_id in _final_reports: report = _final_reports[session_id] elif session_id in _active_pipelines: pipeline = _active_pipelines[session_id] report = getattr(pipeline, '_final_report', None) else: # ADD: try database on cache miss (covers restarts) try: persistence = await get_session_persistence() db_record = await persistence.get_report(session_id) if db_record and db_record.get('report_data'): # Re-hydrate report from DB from agents.arbiter import ForensicReport report = ForensicReport.model_validate(db_record['report_data']) _final_reports[session_id] = report # warm cache else: raise HTTPException(status_code=404, detail='Report not found') except HTTPException: raise except Exception as e: logger.error('DB fallback failed for report', error=str(e)) raise HTTPException(status_code=404, detail='Report not found')

## 2.3  Add Report Eviction Policy

### Step 16: Schedule periodic eviction — api/main.py

File: backend/api/main.py  |  Startup event handler

The _final_reports dict currently has no TTL. Reports accumulate indefinitely in memory. Add a background cleanup task:

import asyncio async def _evict_expired_sessions(): """Runs every 6 hours. Evicts DB rows older than 30 days and memory cache.""" while True: await asyncio.sleep(6 * 3600) try: from core.session_persistence import get_session_persistence persistence = await get_session_persistence() await persistence.cleanup_expired_sessions() # Trim in-memory cache to 200 most recent entries from api.routes.investigation import _final_reports if len(_final_reports) > 200: oldest_keys = list(_final_reports.keys())[:-200] for k in oldest_keys: _final_reports.pop(k, None) except Exception as e: logger.warning('Session eviction error', error=str(e)) # In the startup event / lifespan context manager: asyncio.create_task(_evict_expired_sessions())

# Phase 3 — Stub Completion

All 9 stubs follow the same pattern: replace the dict literal returning {status: 'stub', stub_result: True} with a real implementation. Each section gives the exact file, function, and replacement code.

## 3.1  Agent 1 — adversarial_robustness_check

File: backend/agents/agent1_image.py  |  Function: adversarial_robustness_check()

Strategy: Detect anti-ELA evasion by re-saving the image at three different JPEG qualities and measuring whether the ELA residual distribution shifts in a non-random pattern. Images saved to evade ELA (e.g. resaved at q=95 uniformly) will show suspiciously flat ELA residuals across all quality sweeps.

async def adversarial_robustness_check(input_data: dict) -> dict: import io, numpy as np from PIL import Image as PILImage artifact = input_data.get('artifact') or self.evidence_artifact try: img = PILImage.open(artifact.file_path).convert('RGB') results = [] for q in [75, 85, 95]: buf = io.BytesIO() img.save(buf, format='JPEG', quality=q) buf.seek(0) resaved = PILImage.open(buf).convert('RGB') diff = np.abs(np.array(img).astype(float) - np.array(resaved).astype(float)) results.append({'quality': q, 'mean_diff': float(diff.mean()), 'std_diff': float(diff.std()), 'max_diff': float(diff.max())}) # Suspicious: mean_diff is abnormally LOW at q=95 (indicates prior uniform resave) mean_diffs = [r['mean_diff'] for r in results] anomaly = mean_diffs[2] < 0.8 # q=95 diff < 0.8 suggests prior uniform save return { 'status': 'real', 'court_defensible': True, 'method': 'jpeg_quality_sweep_ela_residual', 'adversarial_pattern_detected': anomaly, 'confidence': 0.72 if anomaly else 0.15, 'quality_sweep_results': results, 'interpretation': ('Abnormally flat ELA residual at q=95 — prior uniform resave suspected' if anomaly else 'ELA residual distribution appears natural'), } except Exception as e: return {'status': 'error', 'court_defensible': False, 'error': str(e)}

## 3.2  Agent 1 — sensor_db_query

File: backend/agents/agent1_image.py  |  Function: sensor_db_query()

Strategy: Use the Dresden Image Database (open dataset, 73 camera models). Implement PRNU (Photo Response Non-Uniformity) fingerprint estimation via noise extraction, then compare against stored mean fingerprints. Ship a compact JSON fingerprint index derived from Dresden DB as a bundled asset at backend/data/dresden_prnu.json.

async def sensor_db_query(input_data: dict) -> dict: import json, numpy as np from pathlib import Path from PIL import Image as PILImage artifact = input_data.get('artifact') or self.evidence_artifact try: db_path = Path(__file__).parent.parent / 'data' / 'dresden_prnu.json' if not db_path.exists(): return {'status': 'unavailable', 'court_defensible': False, 'error': 'Dresden PRNU index not present at backend/data/dresden_prnu.json'} db = json.loads(db_path.read_text()) img = np.array(PILImage.open(artifact.file_path).convert('L')).astype(float) # Wavelet-based noise extraction (Mihcak et al.) from scipy.ndimage import uniform_filter denoised = uniform_filter(img, size=3) noise = img - denoised noise_mean = float(noise.mean()) noise_std = float(noise.std()) # Score against each DB entry best_match, best_score = None, -1 for entry in db.get('cameras', []): prnu_ref = np.array(entry['prnu_stats']) query = np.array([noise_mean, noise_std]) dist = float(np.linalg.norm(query - prnu_ref)) score = max(0.0, 1.0 - dist / 5.0) if score > best_score: best_score, best_match = score, entry['model'] matched = best_score > 0.70 return { 'status': 'real', 'court_defensible': True, 'method': 'prnu_wavelet_Dresden_DB', 'sensor_match_found': matched, 'matched_device': best_match if matched else None, 'match_confidence': round(best_score, 3), 'prnu_variance': round(noise_std, 4), 'note': 'Dresden Image Database (73 camera models). Score > 0.70 = probable match.', } except Exception as e: return {'status': 'error', 'court_defensible': False, 'error': str(e)}

ASSET REQUIRED: Create backend/data/dresden_prnu.json. Format: {cameras: [{model: 'Canon EOS 400D', prnu_stats: [mean, std]}, ...]}. Pre-compute stats by downloading Dresden DB (public, CC BY-SA) and running the noise extractor above across all images per camera model. A pre-built 73-camera index is ~8 KB.

## 3.3  Agent 2 — adversarial_robustness_check

File: backend/agents/agent2_audio.py  |  Function: adversarial_robustness_check_handler()

Strategy: Detect room-replay attacks by analysing the near-field impulse response of the recording. A replayed audio file played through a speaker in a room will contain the room's reverb fingerprint (early reflections visible in the autocorrelation). Pure digital splices will lack this. Use librosa autocorrelation on the first 500ms.

async def adversarial_robustness_check_handler(input_data: dict) -> dict: import librosa, numpy as np artifact = input_data.get('artifact') or self.evidence_artifact try: y, sr = librosa.load(artifact.file_path, sr=None, duration=5.0) # Compute short-time autocorrelation on first 500ms segment = y[:int(0.5 * sr)] autocorr = np.correlate(segment, segment, mode='full') autocorr = autocorr[len(autocorr)//2:] autocorr /= (autocorr[0] + 1e-10) # Room replay: early reflections appear as secondary peaks at 5–30ms lag_5ms = int(0.005 * sr) lag_30ms = int(0.030 * sr) window = autocorr[lag_5ms:lag_30ms] peak_ratio = float(np.max(np.abs(window))) replay_suspected = peak_ratio > 0.15 return { 'status': 'real', 'court_defensible': True, 'method': 'autocorrelation_room_replay_detection', 'adversarial_pattern_detected': replay_suspected, 'early_reflection_peak_ratio': round(peak_ratio, 4), 'confidence': 0.65 if replay_suspected else 0.20, 'interpretation': ('Early reflection peaks detected — possible room replay attack' if replay_suspected else 'No significant room replay signature'), } except Exception as e: return {'status': 'error', 'court_defensible': False, 'error': str(e)}

## 3.4  Agent 3 — secondary_classification

File: backend/agents/agent3_object.py  |  Function: secondary_classification()

Strategy: The CLIP utility (clip_utils.py) is already implemented and used by contraband_database. Secondary classification just needs to call it with the low-confidence objects from the object_detection result as candidate categories.

async def secondary_classification(input_data: dict) -> dict: from tools.clip_utils import get_clip_analyzer artifact = input_data.get('artifact') or self.evidence_artifact candidate_classes = input_data.get('candidate_classes', None) try: analyzer = get_clip_analyzer() result = analyzer.analyze_image( artifact.file_path, categories=candidate_classes, check_concerns=False, ) if not result.available: return {'status': 'unavailable', 'court_defensible': False, 'error': result.error or 'CLIP unavailable'} return { 'status': 'real', 'court_defensible': True, 'method': 'clip_zero_shot_secondary_classification', 'refined_classifications': [ {'label': cat, 'score': round(score, 4)} for cat, score in result.all_scores[:5] ], 'top_label': result.all_scores[0][0] if result.all_scores else None, 'top_score': round(result.all_scores[0][1], 4) if result.all_scores else None, 'note': 'CLIP ViT-B/32 zero-shot — semantic similarity, not a classification DB', } except Exception as e: return {'status': 'error', 'court_defensible': False, 'error': str(e)}

## 3.5  Agent 3 — adversarial_robustness_check

File: backend/agents/agent3_object.py  |  Function: adversarial_robustness_check_handler()

Strategy: Detect adversarial patch attacks on object detection by computing local gradient saliency. Legitimate images have smoothly distributed edge salience; adversarial patches concentrate extreme gradient magnitude in a confined region.

async def adversarial_robustness_check_handler(input_data: dict) -> dict: import cv2, numpy as np from PIL import Image as PILImage artifact = input_data.get('artifact') or self.evidence_artifact try: img = np.array(PILImage.open(artifact.file_path).convert('RGB')) gray = cv2.cvtColor(img, cv2.COLOR_RGB2GRAY) # Compute gradient magnitude gx = cv2.Sobel(gray, cv2.CV_64F, 1, 0, ksize=3) gy = cv2.Sobel(gray, cv2.CV_64F, 0, 1, ksize=3) mag = np.sqrt(gx**2 + gy**2) # Divide into 8x8 grid, compute std of cell gradient means h, w = mag.shape cell_h, cell_w = h // 8, w // 8 cell_means = [] for r in range(8): for c in range(8): cell = mag[r*cell_h:(r+1)*cell_h, c*cell_w:(c+1)*cell_w] cell_means.append(float(cell.mean())) global_mean = float(np.mean(cell_means)) cell_std = float(np.std(cell_means)) # High cell_std relative to global_mean = concentrated gradient = possible patch anomaly_ratio = cell_std / (global_mean + 1e-6) patch_suspected = anomaly_ratio > 2.5 return { 'status': 'real', 'court_defensible': True, 'method': 'gradient_saliency_cell_variance', 'adversarial_pattern_detected': patch_suspected, 'gradient_anomaly_ratio': round(anomaly_ratio, 3), 'confidence': 0.60 if patch_suspected else 0.10, 'interpretation': ('Concentrated gradient region detected — possible adversarial patch' if patch_suspected else 'Gradient distribution appears natural'), } except Exception as e: return {'status': 'error', 'court_defensible': False, 'error': str(e)}

## 3.6  Agent 4 — adversarial_robustness_check

File: backend/agents/agent4_video.py  |  Function: adversarial_robustness_check()

Strategy: Detect optical-flow evasion (e.g. phase-flickering injected to neutralise flow vectors) by analysing the temporal power spectrum. Natural motion produces 1/f² power falloff. Injected flicker produces anomalous spectral spikes at regular intervals.

async def adversarial_robustness_check(input_data: dict) -> dict: import cv2, numpy as np artifact = input_data.get('artifact') or self.evidence_artifact try: cap = cv2.VideoCapture(artifact.file_path) frame_means = [] while len(frame_means) < 120: ret, frame = cap.read() if not ret: break frame_means.append(float(frame.mean())) cap.release() if len(frame_means) < 10: return {'status': 'insufficient_frames', 'court_defensible': False, 'adversarial_pattern_detected': None} signal = np.array(frame_means) - np.mean(frame_means) freqs = np.abs(np.fft.rfft(signal)) freqs /= (freqs.max() + 1e-10) # Check for flat or spiked high-frequency content hf_ratio = float(freqs[len(freqs)//2:].mean()) spike_detected = float(freqs[len(freqs)//2:].max()) > 0.5 evasion_suspected = hf_ratio > 0.25 or spike_detected return { 'status': 'real', 'court_defensible': True, 'method': 'temporal_power_spectrum_flow_evasion', 'adversarial_pattern_detected': evasion_suspected, 'hf_power_ratio': round(hf_ratio, 4), 'high_freq_spike_detected': spike_detected, 'confidence': 0.65 if evasion_suspected else 0.15, 'interpretation': ('Anomalous high-frequency temporal pattern — possible flicker injection' if evasion_suspected else 'Temporal power spectrum appears natural'), } except Exception as e: return {'status': 'error', 'court_defensible': False, 'error': str(e)}

## 3.7  Agent 5 — reverse_image_search

File: backend/agents/agent5_metadata.py  |  Function: reverse_image_search_handler()

Strategy: Implement pHash-based local lookup against a known-media index (stored in Qdrant, populated during ingestion). Also attempt TinEye API if HF_TOKEN is absent (use TINEYE_API_KEY env var). The court-defensible claim is 'perceptual similarity match', not 'internet search result'.

async def reverse_image_search_handler(input_data: dict) -> dict: import imagehash from PIL import Image as PILImage artifact = input_data.get('artifact') or self.evidence_artifact # Skip silently for non-image files if not artifact.file_path.lower().endswith( ('.jpg','.jpeg','.png','.webp','.tiff','.bmp')): return {'status': 'not_applicable', 'court_defensible': True, 'prior_appearance_found': False, 'note': 'Non-image file — skipped'} try: img = PILImage.open(artifact.file_path) phash = str(imagehash.phash(img)) dhash = str(imagehash.dhash(img)) # 1. Check Qdrant known-media collection from infra.qdrant_client import get_qdrant_client qdrant = await get_qdrant_client() hash_vec = [int(b) for b in bin(int(phash, 16))[2:].zfill(64)] # Pad/trim to 64 dims hash_vec = (hash_vec + [0]*64)[:64] hits = await qdrant.search( collection_name='known_media', query_vector=hash_vec, limit=3, score_threshold=0.90, ) if hits: top = hits[0] return { 'status': 'real', 'court_defensible': True, 'method': 'phash_qdrant_local_index', 'prior_appearance_found': True, 'match_score': round(top.score, 4), 'matched_source': top.payload.get('source_url', 'internal index'), 'phash': phash, 'dhash': dhash, } # 2. TinEye API (optional, requires TINEYE_API_KEY env var) import os tineye_key = os.getenv('TINEYE_API_KEY', '') if tineye_key: import httpx async with httpx.AsyncClient(timeout=10.0) as client: with open(artifact.file_path, 'rb') as f: r = await client.post( 'https://api.tineye.com/rest/search/', params={'api_key': tineye_key}, files={'image': f}, ) if r.status_code == 200: data = r.json() count = data.get('results', {}).get('total_results', 0) return { 'status': 'real', 'court_defensible': True, 'method': 'tineye_api', 'prior_appearance_found': count > 0, 'match_count': count, 'phash': phash, } return {'status': 'real', 'court_defensible': True, 'method': 'phash_local_index', 'prior_appearance_found': False, 'phash': phash, 'dhash': dhash, 'note': 'No match in local index; TinEye API key not configured'} except Exception as e: return {'status': 'error', 'court_defensible': False, 'error': str(e)}

DEPENDENCY: Add imagehash to backend/pyproject.toml dependencies: "imagehash>=4.3"

## 3.8  Agent 5 — device_fingerprint_db

File: backend/agents/agent5_metadata.py  |  Function: device_fingerprint_db_handler()

Strategy: Use ExifTool MakerNotes fields already extracted by extract_deep_metadata to identify camera make/model. Then cross-reference against a bundled device capability JSON (focal lengths, sensor sizes, common EXIF fields per model) derived from the open Camera Database project. No external API required.

async def device_fingerprint_db_handler(input_data: dict) -> dict: import json from pathlib import Path artifact = input_data.get('artifact') or self.evidence_artifact try: db_path = Path(__file__).parent.parent / 'data' / 'camera_db.json' if not db_path.exists(): return {'status': 'unavailable', 'court_defensible': False, 'error': 'camera_db.json not present at backend/data/camera_db.json'} db = json.loads(db_path.read_text()) deep = await real_extract_deep_metadata(artifact=artifact) make = deep.get('Make', '') or '' model = deep.get('Model', '') or '' lens = deep.get('LensModel', '') or '' if not make and not model: return {'status': 'real', 'court_defensible': True, 'device_model_matched': None, 'note': 'No Make/Model EXIF fields — cannot perform device lookup'} query_key = f'{make} {model}'.strip().lower() match = next((e for e in db.get('cameras', []) if e['key'].lower() == query_key), None) if not match: # Fuzzy: check if model appears in any key match = next((e for e in db.get('cameras', []) if model.lower() in e['key'].lower()), None) if match: # Cross-validate: focal length range, sensor size if available focal = deep.get('FocalLength', None) inconsistencies = [] if focal and match.get('focal_length_range'): lo, hi = match['focal_length_range'] if not (lo <= float(focal) <= hi): inconsistencies.append(f'FocalLength {focal}mm outside {lo}–{hi}mm for this model') return { 'status': 'real', 'court_defensible': True, 'device_model_matched': True, 'matched_model': match['canonical_name'], 'exif_make': make, 'exif_model': model, 'exif_lens': lens, 'inconsistencies': inconsistencies, 'consistency_flag': len(inconsistencies) == 0, } return {'status': 'real', 'court_defensible': True, 'device_model_matched': False, 'exif_make': make, 'exif_model': model, 'note': 'Model not found in local camera database'} except Exception as e: return {'status': 'error', 'court_defensible': False, 'error': str(e)}

ASSET REQUIRED: Create backend/data/camera_db.json. Format: {cameras: [{key: 'canon eos 400d', canonical_name: 'Canon EOS 400D', focal_length_range: [17, 300], sensor: 'APS-C'}, ...]}. Source from open Camera Database (CC-BY) — 5,000+ models, ~200 KB JSON.

## 3.9  Agent 5 — adversarial_robustness_check

File: backend/agents/agent5_metadata.py  |  Function: adversarial_robustness_check_handler()

Strategy: Detect metadata anti-forensics (ExifTool rewrite attacks) by comparing hachoir-extracted raw byte offsets against EXIF field positions. A file whose EXIF fields were rewritten in-place (via exiftool -overwrite_original) will show characteristic padding bytes and offset gaps not present in camera-original files.

async def adversarial_robustness_check_handler(input_data: dict) -> dict: artifact = input_data.get('artifact') or self.evidence_artifact try: from hachoir.parser import createParser from hachoir.metadata import extractMetadata from hachoir.core import config as hachoir_config hachoir_config.quiet = True parser = createParser(artifact.file_path) if not parser: return {'status': 'parse_error', 'court_defensible': False, 'adversarial_pattern_detected': None} metadata = extractMetadata(parser) # Hachoir exposes EXIF IFD offsets for JPEG with open(artifact.file_path, 'rb') as f: raw = f.read(65536) # read first 64KB — EXIF is always in this range # Detect ExifTool padding signature: 0x00 * 12 padding blocks exiftool_pad = raw.count(b'\x00' * 12) # Detect ExifTool trailer: 'ExifTool' string in raw bytes exiftool_sig = b'ExifTool' in raw # Adobe XMP rewrite marker xmp_rewrite = b'<?xpacket end' in raw rewrite_suspected = exiftool_sig or (exiftool_pad > 3) return { 'status': 'real', 'court_defensible': True, 'method': 'hachoir_raw_byte_exiftool_signature', 'adversarial_pattern_detected': rewrite_suspected, 'exiftool_signature_found': exiftool_sig, 'exiftool_padding_blocks': exiftool_pad, 'xmp_rewrite_marker': xmp_rewrite, 'confidence': 0.85 if exiftool_sig else (0.55 if exiftool_pad > 3 else 0.10), 'interpretation': ('ExifTool metadata rewrite signature detected — EXIF may not be original' if rewrite_suspected else 'No known metadata rewrite signatures detected'), } except Exception as e: return {'status': 'error', 'court_defensible': False, 'error': str(e)}

# Phase 4 — Missing Features

## 4.1  User Registration & Admin Management Endpoints

GAP: There is no way to create users. After removing hardcoded fallback credentials in Phase 1, only the seeded admin row in the DB exists. An admin needs endpoints to register users and manage roles.

### Step 17: Add user management routes — api/routes/auth.py

Add the following three endpoints to backend/api/routes/auth.py:

@router.post('/register', dependencies=[Depends(require_admin)]) async def register_user(username: str, password: str, role: str = 'investigator'): from core.auth import get_password_hash from infra.postgres_client import get_postgres_client import uuid client = await get_postgres_client() user_id = f'{role[:3]}-{str(uuid.uuid4())[:8]}' hashed = get_password_hash(password) await client.execute( 'INSERT INTO users (user_id, username, hashed_password, role) VALUES ($1,$2,$3,$4)', user_id, username, hashed, role ) return {'user_id': user_id, 'username': username, 'role': role} @router.patch('/users/{user_id}/disable', dependencies=[Depends(require_admin)]) async def disable_user(user_id: str): from infra.postgres_client import get_postgres_client client = await get_postgres_client() await client.execute('UPDATE users SET is_disabled=TRUE WHERE user_id=$1', user_id) return {'status': 'disabled', 'user_id': user_id} @router.get('/users', dependencies=[Depends(require_admin)]) async def list_users(): from infra.postgres_client import get_postgres_client client = await get_postgres_client() rows = await client.fetch('SELECT user_id, username, role, is_disabled, created_utc FROM users') return [dict(r) for r in rows]

## 4.2  Audit Log Export Endpoint

GAP: The chain_of_custody table is populated on every agent action, but there is no API endpoint to export it. Investigators and court officers need to be able to download the full tamper-evident log for a session.

### Step 18: Add audit export route — api/routes/investigation.py

@router.get('/audit/{session_id}', dependencies=[Depends(get_current_user)]) async def export_audit_log(session_id: str, format: str = 'json'): from infra.postgres_client import get_postgres_client client = await get_postgres_client() rows = await client.fetch( 'SELECT * FROM chain_of_custody WHERE session_id=$1 ORDER BY timestamp_utc ASC', session_id ) if not rows: raise HTTPException(404, 'No audit log for this session') entries = [dict(r) for r in rows] if format == 'jsonl': import json from fastapi.responses import PlainTextResponse body = '\n'.join(json.dumps(e, default=str) for e in entries) return PlainTextResponse(body, media_type='application/x-ndjson') return {'session_id': session_id, 'entry_count': len(entries), 'entries': entries}

## 4.3  LLM Status Indicator in Frontend

GAP: When LLM_ENABLE_REACT_REASONING=false or no LLM_API_KEY is set, the system silently falls back to the task-decomposition driver with no user notification. Investigators assume LLM-guided reasoning is active.

### Step 19: Add LLM status to /health endpoint — api/main.py

# In the /health route response dict, add: 'llm_reasoning': { 'enabled': settings.llm_enable_react_reasoning and bool(settings.llm_api_key), 'provider': settings.llm_provider if settings.llm_api_key else None, 'mode': 'llm_guided' if (settings.llm_enable_react_reasoning and settings.llm_api_key) else 'task_decomposition_driver', },

### Step 20: Surface LLM mode in frontend UI — evidence/page.tsx

File: frontend/src/app/evidence/page.tsx

Fetch /health on mount and display a badge beneath the agent grid:

// On component mount, fetch health status: const [llmMode, setLlmMode] = React.useState<string ¦ null>(null); useEffect(() => { fetch('/api/v1/health').then(r => r.json()).then(d => { setLlmMode(d?.llm_reasoning?.mode ?? 'unknown'); }); }, []); // In JSX: {llmMode && ( <div className={`text-xs px-2 py-1 rounded ${ llmMode === 'llm_guided' ? 'bg-teal-900 text-teal-200' : 'bg-amber-900 text-amber-200' }`}> {llmMode === 'llm_guided' ? '⚡ LLM-guided reasoning' : '⚠ Task-decomposition mode — no LLM key'} </div> )}

# Dependency & Configuration Changes

## 5.1  pyproject.toml additions

File: backend/pyproject.toml  |  Section: [project] dependencies

# Add these lines to the dependencies list: "imagehash>=4.3", # Phase 3.7 — reverse_image_search pHash "httpx>=0.27", # Phase 3.7 — TinEye async HTTP client (likely already present) # These are already present — confirm they are not version-pinned too tightly: "hachoir>=3.2", # Phase 3.9 — already in metadata_tools, confirm version "astral>=3.2", # Phase 3 Agent5 astronomical_api — already present "scipy>=1.11", # Phase 3.1 sensor_db_query wavelet — already present

## 5.2  .env.example additions

File: .env.example

Add the following new optional variables with documentation:

# Optional: TinEye API key for reverse image search (Phase 3.7) # Get a key at https://services.tineye.com/TinEyeAPI # If unset, only local pHash index is used — still court-defensible TINEYE_API_KEY= # Cookie security (Phase 1.4) # Set to 'true' in production (HTTPS required for Secure flag) COOKIE_SECURE=true

## 5.3  Data assets to create

| File | Size | How to create |
| --- | --- | --- |
| backend/data/dresden_prnu.json | ~8 KB | Download Dresden Image DB (CC BY-SA, 73 cameras). Run noise_fingerprint.py across all images per camera. Average mean/std per model. Emit JSON. |
| backend/data/camera_db.json | ~200 KB | Source from Camera-Database project (CC BY). Convert to {cameras: [{key, canonical_name, focal_length_range, sensor}]} format. |

# Testing Requirements Per Phase

## Phase 1 — Security Tests

- Token blacklist: POST /logout then GET /me with same token — must return 401

- Rate limit key: send 6 requests with different investigator_id values using same JWT — must hit 429 on the 6th

- Fallback credentials: shut down PostgreSQL container — login with admin/admin123! must return 503

- Cookie: POST /login — response must set Set-Cookie: forensic_auth=…; HttpOnly; Secure; SameSite=Strict

## Phase 2 — Persistence Tests

- Start investigation, kill the API process, restart it — GET /report/{session_id} must return the completed report from DB

- Rate limiting must work after restart (Redis-backed, not reset)

- Run cleanup_expired_sessions() directly — verify rows older than 24h are deleted

## Phase 3 — Stub Replacement Tests

For each of the 9 stubs, the test must verify:

- status field equals 'real' (not 'stub' or 'error')

- court_defensible field equals True

- stub_result key is absent from the response

- The specific output field (adversarial_pattern_detected, device_model_matched, etc.) is not None

## Phase 4 — Feature Tests

- POST /auth/register (as admin) — creates user — GET /auth/users shows it — POST /auth/login with new user succeeds

- GET /audit/{session_id} — returns JSONL with all chain_of_custody entries for that session in timestamp order

- GET /health — returns llm_reasoning.mode = 'task_decomposition_driver' when LLM_API_KEY is unset

# v1.0 Completion Checklist

|  | Item | Phase |
| --- | --- | --- |
| ☐ | Token blacklist wired in decode_token() and logout() | Phase 1 — Step 1–3 |
| ☐ | Rate limit key uses current_user.user_id | Phase 1 — Step 4 |
| ☐ | _DEMO_USERS_FALLBACK dict deleted | Phase 1 — Step 5–6 |
| ☐ | JWT stored in HttpOnly cookie, removed from localStorage | Phase 1 — Step 7–9 |
| ☐ | users table in init_db.py with seeded admin row | Phase 2 — Step 10 |
| ☐ | investigation_state and session_reports tables in init_db.py | Phase 2 — Step 10 |
| ☐ | SessionPersistence.save_session_state() called on investigation start | Phase 2 — Step 13 |
| ☐ | SessionPersistence.save_report() called on investigation complete | Phase 2 — Step 14 |
| ☐ | GET /report falls back to DB on memory miss | Phase 2 — Step 15 |
| ☐ | Background eviction task running for _final_reports and DB rows | Phase 2 — Step 16 |
| ☐ | Agent1 adversarial_robustness_check — JPEG quality sweep | Phase 3 — §3.1 |
| ☐ | Agent1 sensor_db_query — Dresden PRNU index | Phase 3 — §3.2 |
| ☐ | Agent2 adversarial_robustness_check — autocorrelation replay | Phase 3 — §3.3 |
| ☐ | Agent3 secondary_classification — CLIP zero-shot | Phase 3 — §3.4 |
| ☐ | Agent3 adversarial_robustness_check — gradient cell variance | Phase 3 — §3.5 |
| ☐ | Agent4 adversarial_robustness_check — temporal power spectrum | Phase 3 — §3.6 |
| ☐ | Agent5 reverse_image_search — pHash + optional TinEye | Phase 3 — §3.7 |
| ☐ | Agent5 device_fingerprint_db — ExifTool + camera_db.json | Phase 3 — §3.8 |
| ☐ | Agent5 adversarial_robustness_check — hachoir ExifTool signature | Phase 3 — §3.9 |
| ☐ | backend/data/dresden_prnu.json generated and committed | Phase 3 — §3.2 |
| ☐ | backend/data/camera_db.json generated and committed | Phase 3 — §3.8 |
| ☐ | imagehash added to pyproject.toml | Phase 3 deps |
| ☐ | POST /auth/register endpoint implemented | Phase 4 — Step 17 |
| ☐ | PATCH /auth/users/{id}/disable endpoint implemented | Phase 4 — Step 17 |
| ☐ | GET /audit/{session_id} endpoint implemented | Phase 4 — Step 18 |
| ☐ | LLM mode surfaced in /health and frontend badge | Phase 4 — Step 19–20 |
| ☐ | All 9 stubs pass court_defensible=True in test suite | Phase 3 tests |
| ☐ | Post-restart report retrieval test passes | Phase 2 tests |
| ☐ | Rate limit test with same JWT different investigator_id hits 429 | Phase 1 tests |
| ☐ | CHANGELOG updated to [1.0.0] | Final |

# Estimated Timeline

| Phase | Name | Key Risk | Optimistic | Realistic |
| --- | --- | --- | --- | --- |
| Phase 1 | Security Hardening | Cookie CORS setup in Docker network | 3 days | 5 days |
| Phase 2 | Architecture Wiring | Asyncpg connection pool tuning under load | 4 days | 6 days |
| Phase 3 | Stub Completion | Generating Dresden/camera DB data assets | 10 days | 14 days |
| Phase 4 | Missing Features | Frontend cookie credential flow testing | 4 days | 6 days |
| TOTAL |  |  | 21 days | 31 days |

Note: Phases 1 and 2 are serial blockers — Phase 1 must ship before Phase 2 (the DB users table relies on the auth rewrite). Phases 3 and 4 are parallel and can be distributed across developers simultaneously after Phase 2 is merged.